## Slide 1
2022
2022
Data Collection
Data model
Data Visualization
Clarity
Week 1
2
3
5
6 days
Identify relevant data sources
5 days
Meeting with supervisor
8 days
Import data
4 days
Create relationships between data tables
10 days
organize the collected data
Conduct analysis/research
Create links between different data tables
Design the dashboard user interface
15 days
Add interactive features
15 days
Optimize dashboard
Make changes and adjustments
Writing document report
4 days
Conference day
7 days
Training
8
6
10
2024
Today
Mar 24 - Mar 31
Apr 1
Apr 2 - Apr 8
Apr 10 - Apr 16
Apr 17 - Apr 22
Apr 1 - Apr 15
Apr 16 - Apr 20
Apr 23 - Apr 29
May 1 - May 10
Apr 8 - Apr 19
Apr 22 - May 3
Apr 9 - Apr 15
Apr 9 - Apr 17
May 2 - May 17
May 18 - May 26
May 30 - Jun 9
Jun 11 - Jun 17
Meeting with supervisor
Mar 30
Meeting with supervisor
Apr 28
May 2
Apr 9 - May 15
5 days
May 28
May 18
May 23
Team:
Sania Badirou
Ibtihal Chaouch
Mathieu Duffee
Marina Kiesse-samba
Haby Niane
Dashboard Project: France Vs Latvia
Key activities and planning for the project
4
7
9
Team organization
Requirements discovery
8 days
Documents delivery
Team building
Meeting with supervisor
1day
Meeting with supervisor
Meeting with supervisor
10 days
7 days